Enterprise Agentic AI Framework

The CP × AI Labs Operating Contract

Capital Partners — Platform & Technology Solution Architecture

Deliverable of the CP LOB Architect to AI Labs Leadership

CP owns the demand, the domain standards, and the target-state. AI Labs owns the platform. Neither builds the other’s half.

# Contents

# How to read this document

Four audiences, one framework. Each section is tagged with who needs it most — but the thesis is shared: an enterprise AI capability, not 25 chatbots.

| Audience | Read these sections first | What they're deciding |
| --- | --- | --- |
| AI Labs leadership / CTO–CDO | 1 Thesis · 2 Ownership · 6 Success metrics | Is this a fundable platform program? |
| AI Labs engineering leads | 4 The platform ask · 5 Intake→Production · 8 Eval framework | What exactly do we build, and how is 'done' defined? |
| CP business sponsors | 1 Thesis · 3 Portfolio & waves · 6 Success metrics | Where does my LOB's value land, and when? |
| Architecture Review Board | 5 Maturity model · 7 Standards · 9 Risk tiers | Is every system governed, tiered, and auditable? |

# 1 · The thesis

“I am not looking for 25 AI solutions. I am looking for an enterprise AI capability.”

Capital Partners has 25 candidate AI use cases across CAB, Credit Alternatives, FI, Funds, IRG, MFO, Ops, PE, Public Equities, and Trust Co. Built one at a time, that is 25 bespoke systems, 25 sets of controls, and 25 audit problems. Built as a capability, it is six reusable patterns on four shared platforms — and the second use case in any pattern ships in weeks, not quarters.

The framework rests on three moves made together:

- Reuse & speed — collapse 25 use cases into 6 archetypes (A1–A6) running on 4 platforms. Build once; configure many.

- Governance & auditability — risk-tier every use case at intake; enforce four architecture standards as gates, not conventions; make every Tier-1/2 output reproducible for an examiner within one business day.

- Ownership & accountability — a clean split: CP owns demand, standards, and target-state; AI Labs owns the platform; delivery teams configure. No one rebuilds the other's half.

Success is not measured by chatbot count. It is measured by reuse, governance, auditability, and speed to onboard the next use case.

# 2 · Ownership model — the contract spine

The single most important page. Most enterprise AI programs fail at the seam between the platform team and the business. This defines the seam.

| Owner | Accountable for | NOT accountable for |
| --- | --- | --- |
| AI Labs | Platform services, shared infrastructure, reusable components, model operations, security controls, hosting. | Business logic per use case, LOB evaluations, domain standards, demand prioritization. |
| CP — LOB Architecture | Demand definition, architecture standards, target-state design, evaluation criteria, use-case patterns, MRM obligations. | Platform engineering, model hosting, shared infrastructure build. |
| LOB Delivery Teams | Use-case configuration on the platform, domain SME input, golden-set curation, user adoption. | Re-building what the platform already provides. |

What CP brings to AI Labs

- A pre-tiered, pre-archetyped demand pipeline — 25 use cases already mapped, so AI Labs builds 6 patterns + 4 platforms, not 25 bespoke things. Reuse is the pitch.

- Domain standards and golden sets — per-use-case evals, entitlement maps, deterministic rule sets (covenant, fee, and ratio math), and abstention thresholds. AI Labs has no domain SMEs to author these.

- MRM obligations — Tier-1/2 model-validation ownership sits with CP and Risk, not the platform team.

- Sequencing discipline — four delivery waves give AI Labs a build order tied to real exit criteria, not a wishlist.

# 3 · Portfolio and waves

25 use cases, 6 archetypes, 3 risk tiers, 4 waves. The full filterable table lives in the companion workbook; the shape is below.

By archetype: A1 Extract & Validate and A4 Draft with Evidence carry the most use cases; A4 alone anchors seven primaries. By risk tier: 5 Tier-1 (propose-only, permanently), 13 Tier-2 (execute with approval), 7 Tier-3 (sampled review).

| Wave | Window | Theme | # |
| --- | --- | --- | --- |
| W1 | 0–3 mo | Internal trust-builders: drafts-only, high volume, low blast radius (notetaker, SDLC docs, investor copilot, CPMS search). | 4 |
| W2 | 3–6 mo | Evidence-drafting and screening at scale once deterministic cores are proven. | 11 |
| W3 | 6–12 mo | Regulated monitoring and client-sensitive systems (covenant monitor, fee compliance, K-1, relationship memory). | 8 |
| W4 | 12+ mo | Fiduciary and funding-critical (trust synoptic, term sheet-to-booking): mature platform, permanent propose-only. | 2 |

Capability compounds: each wave's exit criteria are the next wave's entry criteria. W1 stands up the gateway, audit store, and eval harness; nothing client-sensitive ships until those are live and tuned on real traffic.

# 4 · What CP asks AI Labs to build

Two-part ask. Part A is the non-negotiable foundation. Part B is the target architecture. Each carries acceptance criteria CP will test — we commit to verify, not just request.

## Part A — Phase 1 foundation (8 mandatory services)

Every use case inherits these. Without them, teams build demos, not enterprise solutions. Most are Wave 1.

| Foundation service | Why it is mandatory |
| --- | --- |
| AI Gateway | Provider routing; per-request data-class enforcement (restricted→self-host, confidential→VPC, internal→SaaS); budgets; kill switch per use case; deterministic fallback. |
| Prompt Registry | Version-controlled prompts, templates, rubrics; semantic diff; read-only in production. No production output from an unregistered prompt. |
| Model Registry | Inventory of every model, fine-tune, and embedding; version pinning; model cards; deprecation workflow; links to validation evidence. |
| Audit & Trace Store | WORM-quality capture of prompt, retrieved spans, tool calls, model+version, approval identity. Replayable per request within one business day. |
| Vector & Knowledge Platform | Entitlement filtering at query time (not post-filter); hybrid retrieval + reranking; citation spans; CDC re-index within freshness SLA. |
| Document Processing Service | Multi-format parsing; per-type extraction schemas; field-level confidence; HITL queue API; pending-state write protocol to systems of record. |
| Evaluation Framework | Versioned golden sets; rubric engine; calibrated LLM-judge; trajectory evals; CI gate; production sampling; groundedness metrics. |
| Security Controls Layer | Input PII detection/redaction; injection defense; output policy filter; per-tool scoped credentials; entitlement propagation. |

## Part B — Four platform services (the target architecture)

| Platform | AI Labs delivers (reusable) | CP configures (per use case) | 12-mo reuse |
| --- | --- | --- | --- |
| Knowledge & RAG | Multi-corpus retrieval, citation service, KG connector, CDC ingestion, freshness monitor, query rewriting. | Source list, entitlement map, chunking, abstention threshold, citation format, freshness SLA. | ≥10 |
| Document Intelligence | Multi-format parser, schema library, confidence scorer, HITL queue, pending-write adapter, extraction eval runner. | Schema per type, confidence thresholds, queue routing, SoR write mapping, eval set. | ≥8 |
| Workflow Agent | Workflow engine (plan-then-execute + ReAct), MCP tool registry, memory service, maker-checker, trace viewer, budget enforcer. | Tool definitions, autonomy tier, approval routing, budgets, memory write policy, escalation. | ≥6 |
| Predictive Intelligence | MRM-registered ML serving, feature store, ensemble controller, performance monitor, SHAP/LIME layer, drift detection. | Feature definitions, validation evidence, monitoring thresholds, explainability format, MRM docs. | ≥3 |

# 5 · Intake → production contract

The lifecycle that turns CP demand into a governed, AI Labs-hosted production system. This is the piece neither source artifact yet specifies — it is the working interface between the two teams.

| Stage | CP (LOB Architect) | AI Labs | Exit gate |
| --- | --- | --- | --- |
| 1 Intake | Tier the use case; assign archetype + platform; define golden set and standards profile. | Confirm platform capability at the target maturity level. | Risk-tiering sign-off |
| 2 Build | Configure on platform (schemas, entitlements, rules, prompts); curate eval set. | Provide platform components; run CI evals on every change. | Target maturity level shown |
| 3 Release | Verify acceptance criteria; review segment-level eval breakdown. | Pass all six eval categories; produce an audit replay. | Architecture review gate |
| 4 Operate | Own MRM revalidation, golden-set refresh, chargeback budget. | Run platform; drift, latency, and cost monitoring; kill switch. | Quarterly eval review |

Hard rule: no production output from an unregistered prompt, an unentitled retrieval, or an un-evaluated model. The gate is architectural, not procedural.

## Capability maturity model (5 levels)

CP sets the target level per use case; AI Labs demonstrates platform capability at that level before production sign-off. Every use case starts at L1 today.

| Level | Name | Production gate |
| --- | --- | --- |
| L1 | POC | Internal demo only. Not eligible for production data or client interaction. |
| L2 | Production Ready | Required for production. Prerequisite for any client-facing or data-touching use case. |
| L3 | Enterprise Platform | Required for shared platforms and high-volume Tier-2 use cases. |
| L4 | Agentic Platform | Required wherever AI takes actions, not just produces drafts. |
| L5 | AI Operating Model | Organizational maturity. Program target state at 18–24 months. |

# 6 · How success is measured

Not chatbot count. Six targets at twelve months — the numbers a sponsor and a CTO can both hold the program to.

| Dimension | Target at 12 months | Measured how |
| --- | --- | --- |
| Platform reuse | ≥15 of 25 use cases on shared platform services, not bespoke builds. | Deployment registry count |
| Speed to 2nd use case | New use case in an established archetype onboards in ≤4 weeks. | Intake-to-production time |
| Eval coverage | 100% of Tier-1/2 use cases have a golden set and CI gate before production. | Eval registry |
| Audit readiness | Any Tier-1/2 output reproducible for examiners within 1 business day. | Audit store spot-test |
| Governance | Zero Tier-1 outputs released without maker-checker; zero unregistered production systems. | Registry + HITL log |
| Cost per outcome | Cost per resolved task tracked per use case; total spend under approved budget. | Gateway FinOps dashboard |

# 7 · Architecture standards

Four published standards every production AI solution must satisfy. Verified at the architecture review gate. The ARB's checklist.

| Standard | Principle | Applies to / exemptions |
| --- | --- | --- |
| T · Traceability | Complete, replayable evidence chain from question to answer; Tier-1/2 reproducible within 1 business day. | All tiers. No exemptions. |
| E · Explainability | Source, citation, and confidence on every answer; citation-or-silence enforced architecturally for Credit, Investment, Trust, Compliance. | Tier-1/2. Internal productivity tools may skip per-claim citation. |
| S · Security | RBAC at retrieval (not post-generation); PII redacted pre-model; injection defense; least-privilege scoped agents; tamper-evident audit; VPC/air-gap per data class. | All tiers. No exemptions. |
| H · Human-in-the-Loop | Gates tiered by blast radius; maker-checker shows full evidence ledger; Tier-1 propose-only permanently; no AI-to-AI approval for Tier-1. | Client-facing, regulatory, booking, fee, fiduciary. Internal read-only on sampled review. |

# 8 · Evaluation framework — what “shipped” means

The most common failure point in enterprise AI. CP will not sign off on production without evidence against all six. “If you can't measure it, you shipped a demo.”

| Metric | What good looks like | Accountable |
| --- | --- | --- |
| Golden test sets | 30–50 cases/use case, stratified (happy 40 / edge 30 / adversarial 20 / abstention 10); refreshed monthly from prod failures. | CP curates; AI Labs runs; both approve. |
| Accuracy & task success | Rubric-scored per dimension; threshold set before build; reported per segment, not just aggregate. | AI Labs CI; CP reviews segments. |
| Hallucination & groundedness | Groundedness ≥95% for Tier-1/2; zero ungrounded claims in client-facing regulated output. Fails CI. | AI Labs tool; CP sets threshold. |
| Latency | p50 and p95 end-to-end incl. retrieval, guardrails, HITL queue; alert on >20% degradation. | AI Labs instruments; CP reviews vs UX. |
| Cost per outcome | Cost per resolved task (not per token); budget ceiling at intake; gateway enforces; reported monthly. | AI Labs dashboard; CP owns ceiling. |
| Audit readiness | Any Tier-1/2 output reproducible within 1 business day; tamper-evident verification passes. | AI Labs store; CP spot-tests. |

# 9 · Risk tiers and autonomy

The tier decides autonomy and controls. Assigned at intake, re-confirmed at every material change. The ARB's first question on any use case.

| Tier | Definition | Autonomy ceiling | # |
| --- | --- | --- | --- |
| Tier 1 | Touches client money, tax/regulatory filings, funding instructions, or fiduciary conclusions. | Propose-only, permanently. Promotion is an MRM event, never a product decision. | 5 |
| Tier 2 | Client-facing content, client PII, regulated monitoring, or inputs to client decisions. | Execute with approval: a named human releases every consequential output. | 13 |
| Tier 3 | Internal productivity and research with reversible outputs reviewed in normal workflow. | Execute with sampled review: outputs flow; a defined sample is QC'd. | 7 |

Companion artifacts

- CP-AILabs-Framework-Consolidated.xlsx — the full filterable workbook: portfolio, archetypes, platform ask, maturity, standards, eval, tiers, roadmap.

- CP-AILabs-Framework-Briefing.pptx — the audience-grouped executive deck built on this framework.